**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 10:00 AM

End time: 10:30 AM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Nothing, this is the first one. We did meet with PO on Tuesday
* What is planned to be done until the next scrum meeting?
  + Research image databases
* What are the hurdles?
  + Preprocessed vs postprocessed images may be difficult to find.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Research on project material
* What is planned to be done until the next scrum meeting?
  + Researching/analyzing algae images via image recognition
* What are the hurdles?
  + None so far

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 3 hours
* What was done since the last scrum meeting?
  + Familiarizing myself with the project mission.
  + Joining team set up and team.
  + Caught up with team progress so far.
* What is planned to be done until the next scrum meeting?
  + Begin research on ai/ml tools.
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Minor research on facial recognition algorithms.
* What is planned to be done until the next scrum meeting?
  + Research algae datasets as well as research python/arduino libraries.
* What are the hurdles?
  + No hurdles.

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 4 hours
* What was done since the last scrum meeting?
  + Researched and formulated ideas for trello cards.
* What is planned to be done until the next scrum meeting?
  + Continue to research Arduino and Python Libraries to determine how they will integrate.
* What are the hurdles?
  + I dont have the greatest understanding of Hardware so I need to learn more about it.