**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Received ESP32 camera and verified operability through arduino IDE. sent dimensions to professor for microscope mount
* What is planned to be done until the next scrum meeting?
  + Contact professors and find way of getting info from ESP32CAM to Python, perhaps through openCV
* What are the hurdles?
  + Knowing who the right contacts are and unfamiliarity with openCV or other method

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Camera has been retrieved
* What is planned to be done until the next scrum meeting?
  + Contact professor
  + Get quality algae data sets
* What are the hurdles?
  + Nothing so far

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Compiled labs to reach out to for algae dataset
  + Drafted emailed template to reach out to professors
* What is planned to be done until the next scrum meeting?
  + Polish email template
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Research more about keras and ardunio libraries
* What is planned to be done until the next scrum meeting?
  + Research how to process images in real time using keras or openCV with the arduino camera with python ide.
* What are the hurdles?
  + N/A

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Researched camera and ESP32 Camera as well as Python/Arduino Interaction
* What is planned to be done until the next scrum meeting?
  + Continue research on Arduino and Python, also help with coordinating a time for us to meet up for hardware component
* What are the hurdles?
  + none