**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Continued to find more algae datasets.
* What is planned to be done until the next scrum meeting?
  + Find out from professor about magnifying glass resolution and look at camera options
* What are the hurdles?
  + Finding good quality training data

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours2 hours
* What was done since the last scrum meeting?
  + thought of the possibility of using pytorch or tensorflow as AI/ML toolsThought of possibility of using pytorch or tensorflow as AI/ML tools
* What is planned to be done until the next scrum meeting?
  + Narrowing down on certain source codesNarrowing down on certain source codes
* What are the hurdles?
  + None so farNone so far

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Continued research on ai/ml tools
  + Compiled sources for background research on different approaches
* What is planned to be done until the next scrum meeting?
  + Begin sorting through collected sources
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Research about OpenCV and how it works
* What is planned to be done until the next scrum meeting?
  + Become more familiar with OpenCV and image processing algorithms
* What are the hurdles?
  + No hurdles

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Researched Arduino/Hardware interaction (specifically with camera)
* What is planned to be done until the next scrum meeting?
  + Continue hardware research and Research Python/Arduino libraries
* What are the hurdles?
  + None