**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Review scrum documentation, use links from Amanda’s research to find more algae datasets, look into current camera technologies like ESP32CAM to integrate with python or another
* What is planned to be done until the next scrum meeting?
  + Hopefully buy the camera we need so we can start experimenting with it
* What are the hurdles?
  + We don’t know which camera to get because there are multiple ways of integrating them, we are also looking for an easy way to capture that camera data to process on a laptop. The less parts, the better, in my opinion.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Looked at the algae datasets and ML tools
* What is planned to be done until the next scrum meeting?
  + Getting the camera and sorting out hardware components
* What are the hurdles?
  + Indecision about which camera to get

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Continued compiling sources for ai/ml research
  + Began reviewing scrum ceremony slides
* What is planned to be done until the next scrum meeting?
  + Finish reviewing scrum slides
  + Finish compiling sources
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Review git hubs provided and decided that keras is the best way to go about implementing python
  + Review scrum ceremony slides
* What is planned to be done until the next scrum meeting?
  + Look inot how to integrate specific camera with python.
  + Become more familiar with Keras
* What are the hurdles?
  + No hurdles

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Continued research into Arduino/Python Interaction or data relay
* What is planned to be done until the next scrum meeting?
  + Assist Artem with research into various other camera models
* What are the hurdles?
  + None