**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 10:30 AM

End time: 11:00 AM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Create week 2 documents of sprint 1. Meet with team to discuss getting live samples
* What is planned to be done until the next scrum meeting?
  + Buy camera and provide dimensions to professor
* What are the hurdles?
  + I have to wait for the camera to arrive before dimensions are provided.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Looked into keras and got an in-depth understanding of ML and CNN
* What is planned to be done until the next scrum meeting?
  + To collect data samples of algaes
* What are the hurdles?
  + Narrowing down the data sets

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Finished reading through collected sources
* What is planned to be done until the next scrum meeting?
  + Research potential scientists to reach out to for algae data set
* What are the hurdles?
  + Lots of available information

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Become very familiar with keras and practiced github
* What is planned to be done until the next scrum meeting?
  + Collect data samples and research examples of algorithms already established
* What are the hurdles?
  + Lot of information to cover

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Continued to research camera hardware
* What is planned to be done until the next scrum meeting?
  + Continue to research python and arduino interaction
* What are the hurdles?
  + None