**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Ordered ESP32CAM, arriving later later this evening. Try to find contacts at FIU for algae research
* What is planned to be done until the next scrum meeting?
  + Will assist with finding lab contacts
* What are the hurdles?
  + Finding professors/researchers who work on algae. We may need to look into Biology dept, not necessarily marine bio dept. Also may need to go beyond FIU.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Looked into Keras and got an in-depth understanding of ML and CNN
* What is planned to be done until the next scrum meeting?
  + To collect data samples of algaes
* What are the hurdles?
  + Narrowing down the data sets

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Began researching potential labs/contacts for algae dataset
* What is planned to be done until the next scrum meeting?
  + Continue researching potential labs/contacts for algae dataset
* What are the hurdles?
  + Lack of knowledge of field

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Continue working on google collab and github learning more and more about keras
  + Reach out to friends at UM for potential contacts
* What is planned to be done until the next scrum meeting?
  + Reach out to director for potential contacts for datasets.
  + Continue doing software research
* What are the hurdles?
  + No hurdles

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Researched Arduino/Python Libraries
* What is planned to be done until the next scrum meeting?
  + Continue research on python and arduino interaction as well as assist in reviews of datasets.
* What are the hurdles?
  + None