**Sprint Planning Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda B. Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 10:00 AM

End time: 10:45 AM

After discussion, the velocity of the team was estimated to be 21.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

1. As a developer, I want to contact FIU/UM marine bio researchers who can provide me with live images of algae to build a dataset with. 4
2. As a developer, I want to find/create an algae dataset that contains 3-4 general algae. The images should be through a 100-400x resolution microscope. 5
3. As a developer, I want to transmit ESP32CAM data from camera microchip to python IDE
4. As a developer, we want to develop neural network from image field

The team members indicated their willingness to work on the following user stories.

* Artem Andrianov
  + User Story 1
  + User story 2
  + User Story 4
* Mojeed Oladele Ashaleye
  + User Story 1
  + User story 2
  + User Story 3
  + User Story 4
* Noah C Cuevas
  + User story 1
  + User story 2
  + User Story 3
  + User Story 4
* Max Samuel Karey
  + User Story 1
  + User Story 2
  + User Story 3
  + User Story 4
* Amanda B. Chacin-Livinalli
  + User Story 1
  + User Story 3
  + User Story 4