**Sprint Retrospective Meeting Minutes**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda B. Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 12:00 PM

End time: 1:00 PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + Yes
* Did we do a good job estimating the points (time required) for each user story?
  + Some user stories required took longer or were more complicated than what we thought.
  + We spent a significant amount of time researching other camera options when we ended up going with the camera which was originally suggested to us
* Did each team member work as scheduled?
  + Yes

What went right?

* Proper estimation of team velocity.
* Good adaptation to obstacles and changes in plans.
* Good communication across team members and Product Owner

How to address the issues in the next sprint?

* How to improve the process?
  + Using background knowledge to better guide team strategy and overall project development.
* How to improve the product?
  + Dr. Chen suggested we do not need to reach out to FIU researchers to determine and gather algae dataset for classification, he suggested we build this dataset ourselves