**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Take more photos of algae
* What is planned to be done until the next scrum meeting?
  + Assist with labeling images
* What are the hurdles?
  + No hurdles

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Collected algae pictures
* What is planned to be done until the next scrum meeting?
  + Classify collected algae pictures
* What are the hurdles?
  + Time consumption in classification

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Began researching porting of model on to chip
* What is planned to be done until the next scrum meeting?
  + Continue researching porting of model onto chip
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Continue building model and Nueral network
* What is planned to be done until the next scrum meeting?
  + Finish the model
* What are the hurdles?
  + None

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Continued to assist Noah with building model
* What is planned to be done until the next scrum meeting?
  + Continue to assist with creation of model and neural network and begin trimming data set
* What are the hurdles?
  + None