**Sprint Retrospective Meeting Minutes**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda B. Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + Yes
* Did we do a good job estimating the points (time required) for each user story?
  + No. We have little experience with using google colab and Keras.
  + We also had to collect the algae dataset ourselves from the ponds at FIU
* Did each team member work as scheduled?
  + Yes

What went right?

* Good communication across team members and Product Owner
* Good adaptation to obstacles and changes in plans.
* We pivoted well as a team when we did not hear back from researchers

How to address the issues in the next sprint?

* How to improve the process?
  + We implemented a Gantt Chart at the suggestion of our Product Owner.
* How to improve the product?
  + Dr. Chen instructed us how to adjust the illuminator lens for the microscope to get better results.