**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Email Mr. Quintairos about meeting in person
  + Try to find names of algae on my own
  + Help google colab document with loading files from google drive
* What is planned to be done until the next scrum meeting?
  + Continue with helping to build model
* What are the hurdles?
  + No hurdles

Mojeed Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Looked at changes made to the google Colab
* What is planned to be done until the next scrum meeting?
  + Continue reviewing on unit testing
* What are the hurdles?
  + New to google Colab

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reviewed team model progress
* What is planned to be done until the next scrum meeting?
  + Continue reviewing team progress
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Review the google collab
* What is planned to be done until the next scrum meeting?
  + Tweak the model and see if model can work on google collab
* What are the hurdles?
  + Never worked with google collab

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Finished sorting unlabeled pictures into categories and continued to ensure that pictures were sorted correctly
* What is planned to be done until the next scrum meeting?
  + Assist team with programming and troubleshooting the model and continue to perform quality control on the sorted pictures
* What are the hurdles?
  + None