**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Helped Mojeed with keras preprocessing and exporting the model
* What is planned to be done until the next scrum meeting?
  + keras preprocessing and exporting the model
* What are the hurdles?
  + RGB vs BW input

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Tried and got helped on image preprocessing using keras
  + Rotated all images
* What is planned to be done until the next scrum meeting?
  + Finish preprocessing the images
* What are the hurdles?
  + Converting images to black and white

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Began researching object detection for model
* What is planned to be done until the next scrum meeting?
  + Continue researching object detection for model
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Worked with Sam on moving the existing images into the validation folder and the processing them
* What is planned to be done until the next scrum meeting?
  + Work out the errors and continue working on it
* What are the hurdles?
  + N/A

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Worked with Noah to try and setup image generation for our working directories of images
* What is planned to be done until the next scrum meeting?
  + Continue to work on image generation and troubleshoot errors we have experienced
* What are the hurdles?
  + None