**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Continue to review methods to export our model to cpp
* What is planned to be done until the next scrum meeting?
  + Suggest alternative methods to train our model besides using CNN.
* What are the hurdles?
  + Limited capability of everywhereML package.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Looked into optimizing the UI for the ESP32 cam
* What is planned to be done until the next scrum meeting?
  + Looking into using libraries like bootstrap to make the process faster
* What are the hurdles?
  + N/A

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reviewed team progress
* What is planned to be done until the next scrum meeting?
  + Continue reviewing team progress & complete paperwork
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Review the errors and research why my machine kept crashing
* What is planned to be done until the next scrum meeting?
  + Make sure my machine can run the code and work on the model
* What are the hurdles?
  + None

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reviewed materials sent by group members, continued working to get more images in dataset
* What is planned to be done until the next scrum meeting?
  + Meet with Noah to work on model
* What are the hurdles?
  + None