**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Found potential way to export current model by converting to tf lite then cpp
* What is planned to be done until the next scrum meeting?
  + Practice implementation
* What are the hurdles?
  + No hurdles

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Progressing towards the UI
* What is planned to be done until the next scrum meeting?
  + Work more on the UI and get the ESP32 CAM
* What are the hurdles?
  + None so far

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Continued researching porting of model to chip
* What is planned to be done until the next scrum meeting?
  + Find alternative ways to port model to chip/build model
* What are the hurdles?
  + Lack of experience/available resources

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Tweak data generation code
* What is planned to be done until the next scrum meeting?
  + Work on making model accuracy better
* What are the hurdles?
  + None

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Worked to optimize model and reviewed algae images that were uploaded
* What is planned to be done until the next scrum meeting?
  + Help sort new algae images
* What are the hurdles?
  + None