**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Try to export model onto esp32
* What is planned to be done until the next scrum meeting?
  + Work with mojeed on exporting model
* What are the hurdles?
  + I am unfamiliar with TFLite.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Met with the team lead
  + We are now planning on making the our model exportable to the ESP32 CAM chip
* What is planned to be done until the next scrum meeting?
  + Continue doing so
* What are the hurdles?
  + It’s not as simple as it seems

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reviewed information regarding exporting model to chip using TensorFlow Lite
  + Tested/assessed different TensorFlow models for object detection integration
* What is planned to be done until the next scrum meeting?
  + Review more information on TensorFlow Lite
* What are the hurdles?
  + Lack of experience/resources. Task more complex than initially expected

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Tweak code to improve accuracy
* What is planned to be done until the next scrum meeting?
  + Try to help export the model to the chip
* What are the hurdles?
  + None

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reviewed new image uploads and researched model to chip export
* What is planned to be done until the next scrum meeting?
  + Assist with model to chip export, and optimize model
* What are the hurdles?
  + Νone