**Sprint Backlog Grooming Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

The following user stories were created/discussed/refined/prioritized.

1. As a developer, I want to achieve 90% accuracy on our test data 5
2. As a developer, I want to practice exporting a neural network onto the ESP32 chip 4
3. As a developer, I want the ESP32 UI to show what % algae class is in the field of view. 4
4. As a developer, we want to integrate object detection to our model so that we can discriminate different algae from a single field 5

The team members indicated their willingness to work on the following user stories.

* Artem Andrianov
  + User story 2
  + User story 4
* Mojeed Oladele Ashaleye
  + User Story 1
  + User story 2
* Noah C Cuevas
  + User story 3
  + User story 2
  + User Story 1
* Max Samuel Karey
  + User Story 2
  + User Story 1
* Amanda B. Chacin-Livinalli
  + User Story 2
  + User Story 4