**Sprint Retrospective Meeting Minutes**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda B. Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + No. Some of the user stories took too long to complete, so we need additional time
* Did we do a good job estimating the points (time required) for each user story?
  + No. We could have broken up some of our user stories into more than 1 story.
* Did each team member work as scheduled?
  + Yes, each member worked accordingly to the schedule of their according user stories.

What went right?

* We were able to improve our accuracy on the model by slightly over 20%.

How to address the issues in the next sprint?

* How to improve the process?
  + Continue to work to improve communication and scheduling with both our team and the product owner.
* How to improve the product?
  + We found a website that can export a tensorflow lite model to the ESP32 firmware using less than 1MB memory, so we need to start working on the C++ code to run on the chip.