**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Assisted with troubleshooting Arduino code
* What is planned to be done until the next scrum meeting?
  + Ordered new camera just in case
* What are the hurdles?
  + Boot error from camera

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Trying to resolve errors with camera booting
* What is planned to be done until the next scrum meeting?
  + Possibly get a new camera
* What are the hurdles?
  + Encountering errors

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reworking of object detection model
* What is planned to be done until the next scrum meeting?
  + Continue reworking object detection model
* What are the hurdles?
  + Lost previous work

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Looked at errors with the mode
* What is planned to be done until the next scrum meeting?
  + Resolve the errors
* What are the hurdles?
  + Been at work

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Worked to research and troubleshoot error we are facing with camera
* What is planned to be done until the next scrum meeting?
  + Assist team with getting model onto chip and optimizing
* What are the hurdles?
  + None