**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Try to find cause of boot error
* What is planned to be done until the next scrum meeting?
  + Work with Mojeed on new camera
* What are the hurdles?
  + First camera failed after troubleshooting. Will try second camera.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + We discussed alternative to showing results
  + Fixing errors with camera
  + Artem ordered a new camera
* What is planned to be done until the next scrum meeting?
  + Working with the new camera when it arrives
* What are the hurdles?
  + Time constraints and camera failure

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Working on object detection model/poster for presentation
* What is planned to be done until the next scrum meeting?
  + Continue working on object detection model/poster
* What are the hurdles?
  + Not enough time

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Work on setting up poster
* What is planned to be done until the next scrum meeting?
  + Finish poster and talk with team about errors
* What are the hurdles?
  + My work schedule

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Troubleshoot errors/review errors with material, worked on poster
* What is planned to be done until the next scrum meeting?
  + Help team get through errors with camera, continue working on poster
* What are the hurdles?
  + None