**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Nothing, I was taking care of personal issues
* What is planned to be done until the next scrum meeting?
  + Work on Arduino code to load edge impulse model header files
* What are the hurdles?
  + Just had a baby

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Trying to connect the ESP32 CAM to Edge impulse model
* What is planned to be done until the next scrum meeting?
  + Hopefully being successful
* What are the hurdles?
  + Directory issues with connecting the CAM to the Edge impulse.

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Built model on Edge Impulse
* What is planned to be done until the next scrum meeting?
  + Download edge impulse model/identify model header file
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reconnect to github repo and waited for code to be pushed
* What is planned to be done until the next scrum meeting?
  + Work with impulse to port chip to model
* What are the hurdles?
  + None

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Connected to GitHub repository, added images and created model in image impulse.
* What is planned to be done until the next scrum meeting?
  + Test model and optimize model accuracy in edge impulse, also look to export using edge impulse
* What are the hurdles?
  + None