**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + I was not able to accomplish anything today
* What is planned to be done until the next scrum meeting?
  + Assist with compiling Arduino code
* What are the hurdles?
  + I just had a child

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Nothing much. Still trying to resolve the error
* What is planned to be done until the next scrum meeting?
  + Finish some other assignments first before continuing or juggle simultaneously
* What are the hurdles?
  + Errors are the only issues now

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Continued/researched troubleshooting of porting of model onto Arduino IDE
* What is planned to be done until the next scrum meeting?
  + Catch up with team progress
* What are the hurdles?
  + Difficult to work with Arduino IDE

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Review error code mojeed was getting
* What is planned to be done until the next scrum meeting?
  + Work with mojeed to attempt to compile without errors
* What are the hurdles?
  + None

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reviewed error codes and worked to troubleshoot the model port
* What is planned to be done until the next scrum meeting?
  + Work with team to fix code so it will compile
* What are the hurdles?
  + None