**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Tried to merge esp32 camera web server project and edge impulse example project
* What is planned to be done until the next scrum meeting?
  + Try to get size of project under 100% memory utilization
* What are the hurdles?
  + Too many libraries are included, inflating the size of the program.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Imported the library zip file
* What is planned to be done until the next scrum meeting?
  + Make the model compiles
* What are the hurdles?
  + Inflated libraries

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Troubleshooting of object detection implementation
* What is planned to be done until the next scrum meeting?
  + Continue troubleshooting of object detection implementation
* What are the hurdles?
  + Corrupted file.

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Look for articles for merging code but was unable to find some
* What is planned to be done until the next scrum meeting?
  + Talking with artem on what he did and whats left
* What are the hurdles?
  + Working on a final for a different class

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Reviewed materials sent by group and began research into shrinking model based upon Artem’s breakthrough
* What is planned to be done until the next scrum meeting?
  + Continue to fix code in order for it to become able to be ported to chip
* What are the hurdles?
  + None