**Daily Scrum Meeting Minutes:**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda Beatriz Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 4:00 PM

End time: 4:30 PM

Artem Andrianov

* How many hours have I worked since the last meeting?
  + 2
* What was done since the last scrum meeting?
  + Assisted Mojeed with compiling code and troubleshooting camera initialization error
* What is planned to be done until the next scrum meeting?
  + Try to get access to camera web server with inferencing
* What are the hurdles?
  + Merging two projects together, initialization issues, unfamiliarity with C++ code.

Mojeed Oladele Ashaleye

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Compiling code and troubleshooting errors
* What is planned to be done until the next scrum meeting?
  + Hopefully being able to access the camera web server
* What are the hurdles?
  + Initialization errors

Amanda Beatriz Chacin-Livinalli

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Collaborated with peers on running of model on chip/Attempted to run object detection model
* What is planned to be done until the next scrum meeting?
  + Continue collaborating with peers/Fix object detection model file
* What are the hurdles?
  + N/A

Noah C Cuevas

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Worked with peers on getting the model to run properly
* What is planned to be done until the next scrum meeting?
  + Fix model and get to run properly
* What are the hurdles?
  + None

Max Samuel Karey

* How many hours have I worked since the last meeting?
  + 2 hours
* What was done since the last scrum meeting?
  + Worked with team to get model running
* What is planned to be done until the next scrum meeting?
  + Optimize model and test for faults/errors
* What are the hurdles?
  + None