**Sprint Retrospective Meeting Minutes**

Attendees: Artem Andrianov, Mojeed Oladele Ashaleye, Amanda B. Chacin-Livinalli, Noah C Cuevas, Max Samuel Karey

Start time: 5:30 PM

End time: 6:00 PM

What went wrong?

* Did we do a good job estimating our team's velocity?
  + No. The development time for some user stories was greater than originally expected, slowing down our expected velocity.
* Did we do a good job estimating the points (time required) for each user story?
  + No. The development time for some user stories was greater than expected, as the tasks required ended up being more complex than anticipated.
* Did each team member work as scheduled?
  + Yes. Each team member worked as scheduled on their corresponding user stories, as well on overall groupwork for final development efforts.

What went right?

* We were able to upload the model effectively and have inference done with % classifications of our 5 classes.

How to address the issues in the next sprint?

* How to improve the process?
  + Better estimation of complexity of tasks involved for each user story.
* How to improve the product?
  + Better understand how ei\_camera\_capture works to integrate camera web server.